PHANTOM COMPANY

Minimum Viable Fun Development Plan

Themes, Epics, and Stories

Version 0.1

July 31, 2026

# 1. Purpose and Scope

This document defines the first Minimum Viable Fun (MVF) implementation for Phantom Company. It is intended as a build plan for coding agents and as the current source of truth for the prototype boundary.

The MVF is a playable vertical slice, not a complete guild-management game. It must provide one repeatable loop from guild creation through recruitment, expedition preparation, encounter resolution, aftermath, and reinvestment.

## 1.1 Product Question

The first build should answer two sequential questions:

Does the shared guild-management and expedition loop function clearly enough to support repeated play?

Do the three initial guild identities create visibly different opportunities and roster-management decisions, even before the full doctrine, staff, relic, specialization, and trait rules are designed?

## 1.2 Current Mechanical Boundary

Capability, Control, and Stamina are functional numbers used by encounter resolution.

Specializations are descriptive words only. They do not modify calculations, unlock actions, or gate contracts in this MVF.

Enhancements and Drawbacks are reusable keywords with no direct encounter effects.

Training can add an Enhancement; Rehab can remove a Drawback; Raiding can access a restricted Raid Contract.

Doctrines, Staff, and Relics are owned and assignable but mechanically inert unless a later epic explicitly gives them an effect.

All prototype heroes use the Squire class.

The guild roster is capped at 20 heroes, including the starting Phantom Squire.

The game uses one abstract encounter system. No tactical grid or dungeon navigation is required.

## 1.3 Core Gameplay Loop

Review available heroes, Equipment, and Contracts.

Manage the guild and its roster.

Select a Contract.

Assemble a party and Equipment pool.

Resolve one abstract encounter.

Return with rewards and consequences.

Invest in the guild and begin another expedition.

# Theme 1: Establish the Playable Game Foundation

Create the technical and data foundations required by the complete loop.

## Epic 1.1: Implement Core Game State

### Story 1.1.1: Create a New Guild

As a player, I can create a new guild so that I can begin a fresh game.

#### Acceptance Criteria

The player selects Training, Raiding, or Rehab during guild creation.

A new guild begins with 10,000 Gold.

Reputation and Renown begin at configurable starting values.

The guild begins with one Phantom Squire.

The guild receives the Doctrine, Staff member, and Relic associated with its selected guild type.

The guild begins with an empty Equipment inventory unless starting Equipment is added by separate content configuration.

Starting values and content are data-driven rather than hard-coded into the interface.

### Story 1.1.2: Create the Phantom Squire

As a player, I begin with one Phantom Squire so that every guild has a usable foundational hero before recruitment begins.

#### Rules

Name: Phantom Squire.

Class: Squire.

Capability 1, Control 1, Stamina 1.

No specializations.

No acquired Enhancements.

No Drawbacks.

No Equipment.

Class Enhancement: Throw Rock.

#### Acceptance Criteria

The Phantom Squire is automatically added during guild creation.

The Phantom Squire costs no Gold and counts against the 20-hero roster limit.

The hero begins available for expedition assignment.

Throw Rock is stored as a Class Enhancement and does not count against acquired Enhancement slots.

The Phantom Squire otherwise uses the normal hero data model.

### Story 1.1.3: Save and Load a Game

As a player, I can save and reload my guild so that progress persists between sessions.

#### Acceptance Criteria

Persist guild type, resources, roster, market state, Equipment, Facilities, Doctrines, Staff, Relics, Contracts, expedition state, and completed Contracts.

Persist hero statistics, specializations, acquired Enhancements, Class Enhancements, Drawbacks, and Equipment assignments.

Loading restores the player to a valid management or encounter state.

At least one local save slot is supported.

### Story 1.1.4: Reset the Prototype

As a tester, I can quickly reset the game so that I can compare guild types and fixed scenarios.

#### Acceptance Criteria

The current prototype save can be deleted or overwritten.

Reset restores all configured starting content.

A new run requires no manual data cleanup.

A fixed seed or authored starting state can be selected for comparative tests.

## Epic 1.2: Create a Data-Driven Content Model

### Story 1.2.1: Define Heroes as Content Records

As a developer, I can define heroes through structured content data so that new heroes can be added without gameplay-code changes.

#### Acceptance Criteria

Hero records support name, Recruitment Cost, portrait reference, Class, Capability, Control, Stamina, one optional specialization label per statistic, acquired Enhancements, Class Enhancements, Drawbacks, and Equipment slots.

Hero cards remain concise and readable rather than becoming traditional RPG character sheets.

Acquired Enhancements and Drawbacks are limited to two each.

Duplicate traits are not permitted on the same hero.

### Story 1.2.2: Define Equipment as Content Records

As a developer, I can define Equipment through structured content data so that items remain independent guild assets.

#### Acceptance Criteria

Equipment records support name, tags, rules text, statistic modifiers, restrictions, slot usage, and ownership state.

Equipment can exist in guild inventory, expedition pool, or a hero loadout.

Equipment rules are optional and data-driven.

### Story 1.2.3: Define Guild Components as Content Records

As a developer, I can define guild components through structured content data so that future content can be added without rewriting interfaces.

#### Acceptance Criteria

Content records exist for guild types, Facilities, Doctrines, Staff, Relics, Contracts, rewards, and encounter definitions.

Doctrines, Staff, and Relics can exist without effects.

Effect fields or hooks may be optional but no generalized effect engine is required solely for inert content.

### Story 1.2.4: Define Hero Traits as Reusable Keywords

As a content designer, I can define Enhancements and Drawbacks as reusable content records so that hero traits are consistent and future-ready.

#### Rules

Prototype Enhancements: Combat Trained and Magic Trained.

Prototype Drawbacks: Injured and Exhausted.

These traits have no direct mechanical effects in the first MVF.

#### Acceptance Criteria

Trait records use stable identifiers rather than free-form display text.

Traits appear on hero cards, comparison views, expedition summaries, and aftermath reports.

Traits persist through save and load.

The interface does not imply unimplemented numerical or rules effects.

# Theme 2: Establish Guild Identity and Configuration

Create the first three guild identities and the assignable organizational skeleton.

## Epic 2.1: Select a Guild Type

### Story 2.1.1: Choose Training, Raiding, or Rehab

As a player, I can choose a guild type so that my guild begins with a recognizable institutional identity.

#### Acceptance Criteria

The choice is made during guild creation and cannot be changed during the prototype run.

Training begins with Regimen, Veteran, and Statue.

Raiding begins with Party, Quartermaster, and Skull.

Rehab begins with Succor, Chirurgeon, and Banner.

Guild type does not passively modify statistics, Recruitment Cost, roster capacity, or encounter resolution.

The interface accurately describes the limited current benefits.

## Epic 2.2: Receive and Assign Starting Guild Components

### Story 2.2.1: Receive Training Components

As a Training Guild player, I begin with Regimen, Veteran, and Statue.

#### Acceptance Criteria

All three components are added during guild creation.

They can be assigned through their respective interfaces.

They have no gameplay effects in this epic.

### Story 2.2.2: Receive Raiding Components

As a Raiding Guild player, I begin with Party, Quartermaster, and Skull.

#### Acceptance Criteria

All three components are added during guild creation.

They can be assigned through their respective interfaces.

They have no gameplay effects in this epic.

### Story 2.2.3: Receive Rehab Components

As a Rehab Guild player, I begin with Succor, Chirurgeon, and Banner.

#### Acceptance Criteria

All three components are added during guild creation.

They can be assigned through their respective interfaces.

They have no gameplay effects in this epic.

### Story 2.2.4: View the Guild Headquarters

As a player, I can view the guild headquarters so that I understand my organizational state.

#### Acceptance Criteria

Display Barracks, Trophy Hall, and Hospital.

Display assigned Doctrines, Staff, and Relic.

Display Gold, Reputation, Renown, and hero roster count.

Clearly distinguish owned components from assigned components.

### Story 2.2.5: Assign a Doctrine to a Facility

As a player, I can assign an owned Doctrine to a Facility so that the configuration interface can be validated.

#### Acceptance Criteria

Each Facility holds no more than one Doctrine.

A Doctrine cannot be assigned to multiple Facilities simultaneously.

A Doctrine may be moved outside an expedition.

Assignment has no gameplay effect in this epic.

### Story 2.2.6: Assign Staff

As a player, I can assign an owned Staff member so that staff management can be validated.

#### Acceptance Criteria

Staff do not participate as heroes.

A Staff member cannot occupy multiple assignments simultaneously.

Staff may be assigned or unassigned outside an expedition.

Assignment has no gameplay effect in this epic.

### Story 2.2.7: Assign a Relic

As a player, I can assign an owned Relic so that relic management can be validated.

#### Acceptance Criteria

The guild may have one assigned Relic.

A Relic may be assigned or unassigned outside an expedition.

Assignment has no gameplay effect in this epic.

# Theme 3: Create Meaningful Hero Valuation and Roster Management

Provide a shared hero market, a persistent roster, and the first guild-specific ways to manipulate opportunity.

## Epic 3.1: Present a Shared Hero Market

### Story 3.1.1: Generate the Static Hero Market

As a player, I can review a shared market of available heroes so that I can decide whom to recruit.

#### Acceptance Criteria

Every comparative prototype run can begin from the same authored hero pool.

All heroes use the Squire class.

Heroes vary in Recruitment Cost and Capability, Control, and Stamina.

Heroes may vary in descriptive specializations, Enhancements, and Drawbacks.

Specialization labels have no mechanical effects.

The pool includes inexpensive low-stat heroes, expensive high-stat heroes, heroes with Enhancements, and heroes with Drawbacks.

### Story 3.1.2: Inspect a Hero Card

As a player, I can inspect a hero and understand their current value without opening a complex character sheet.

#### Acceptance Criteria

Display Recruitment Cost, name, portrait, Class, three core statistics, specialization labels, acquired Enhancements, Class Enhancements, Drawbacks, and Equipment.

Mechanically inert keywords are visibly distinguishable from implemented effects.

The layout remains card-like and readable.

### Story 3.1.3: Compare Heroes

As a player, I can compare available heroes so that I can make an informed recruitment decision.

#### Acceptance Criteria

At least two hero cards can be compared without repetitive navigation.

Recruitment Cost and all three core statistics are prominent.

Enhancements and Drawbacks are visible.

Specializations are displayed as descriptive labels only.

The interface does not rank one hero as universally superior.

### Story 3.1.4: Filter Heroes by Trait

As a player, I can filter heroes by Enhancement or Drawback so that the market remains readable.

#### Acceptance Criteria

Filter by Combat Trained, Magic Trained, Injured, and Exhausted.

Filtering uses trait identifiers rather than display-text matching.

Filtering does not imply that the traits affect encounter calculations.

## Epic 3.2: Recruit and Manage Heroes

### Story 3.2.1: Recruit a Hero

As a player, I can spend Gold to recruit a hero so that they join my persistent roster.

#### Acceptance Criteria

Recruitment deducts the configured Recruitment Cost.

Unaffordable heroes cannot be recruited.

Recruited heroes leave the market.

The guild may have no more than 20 heroes, including the Phantom Squire.

Recruitment is disabled at the cap and the interface explains why.

Guild type does not modify Recruitment Cost or capacity in this MVF.

### Story 3.2.2: View the Hero Roster

As a player, I can review recruited heroes so that I can prepare for Contracts.

#### Acceptance Criteria

Distinguish available heroes from heroes committed to an expedition or otherwise unavailable.

Display statistics, traits, Equipment, and development-action eligibility.

Display current roster count against the 20-hero limit.

## Epic 3.3: Manipulate Hero Traits Through Guild Type

### Story 3.3.1: Training Guild Adds an Enhancement

As a Training Guild player, I can train a hero to gain an Enhancement so that undeveloped heroes can acquire additional identity through the guild.

#### Rules

Once between completed expeditions, Training may add Combat Trained or Magic Trained to one eligible hero.

The selected hero must have an open acquired Enhancement slot and cannot receive a duplicate trait.

The initial recommended cost is 1,000 Gold and must be configurable.

The action is available before the first expedition.

The added Enhancement has no direct encounter effect.

#### Acceptance Criteria

Only Training has access to the action.

Eligible hero and Enhancement selection are explicit.

Gold is deducted on confirmation.

The new trait appears immediately and persists.

The action cannot be used more than once before refreshing.

Class Enhancements do not consume acquired Enhancement slots.

### Story 3.3.2: Rehab Guild Removes a Drawback

As a Rehab Guild player, I can rehabilitate a hero to remove a Drawback so that heroes carrying complications have greater value to my guild.

#### Rules

Once between completed expeditions, Rehab may remove Injured or Exhausted from one eligible hero.

The selected hero must possess the chosen Drawback.

The initial recommended cost is 1,000 Gold and must be configurable.

The action is available before the first expedition.

Removing the Drawback does not otherwise alter statistics or encounter resolution.

#### Acceptance Criteria

Only Rehab has access to the action.

Eligible hero and Drawback selection are explicit.

Gold is deducted on confirmation.

The selected trait is removed immediately and persistently.

The action cannot be used more than once before refreshing.

### Story 3.3.3: Refresh Guild Trait Actions

As a player, I regain access to my guild development action after completing an expedition so that expeditions establish the development cadence.

#### Acceptance Criteria

Success, failure, and voluntary withdrawal each refresh the relevant action.

Unused actions do not accumulate.

The interface displays availability and refresh conditions.

# Theme 4: Prepare an Expedition

Turn roster and guild decisions into a concrete commitment.

## Epic 4.1: Select a Contract

### Story 4.1.1: Review Available Contracts

As a player, I can review Contracts so that I can choose an opportunity suited to my roster.

#### Acceptance Criteria

Display narrative objective, encounter type, relevant core statistics, danger, rewards, possible consequences, and Reputation requirements when applicable.

Contracts may mention specializations narratively, but specialization labels do not modify resolution or unlock solutions.

Recommended statistic profiles do not prevent launch.

### Story 4.1.2: Choose a Contract

As a player, I can select one Contract so that I can prepare an expedition around a known challenge.

#### Acceptance Criteria

The MVF contains a small authored Contract set.

Ordinary Contracts are shared across all guild types.

Contracts favor different core-stat distributions without requiring a single mandatory solution.

The player may return to management before launch.

## Epic 4.2: Access the Sample Raid Contract

### Story 4.2.1: Unlock the Sample Raid

As a Raiding Guild player, I can access a dangerous Raid Contract so that my guild can pursue an opportunity unavailable to ordinary guilds.

#### Rules

A Raid is an authored special Contract using the normal expedition and encounter systems.

Only Raiding may launch it.

Training and Rehab may inspect it but see it as locked.

No dungeon map, multi-room traversal, or procedural generation is required.

#### Acceptance Criteria

The Raid appears in the Contract list for every guild type.

The lock explanation names the Raiding requirement.

The Raid supports normal party selection, Equipment preparation, success, failure, and withdrawal.

Difficulty and rewards are configurable content data.

### Story 4.2.2: Present Increased Raid Danger

As a player, I can understand why the Raid is harder so that accepting it is an informed decision.

#### Acceptance Criteria

The Raid displays a higher danger rating than ordinary Contracts.

Its increased difficulty is expressed through the existing encounter model.

Possible adjustments include more required progress, higher starting danger, lower failure tolerance, stronger consequences, or fewer safe withdrawal opportunities.

Use the smallest set of adjustments that produces a meaningful difference.

The starting Phantom Squire is not guaranteed to complete the Raid alone.

### Story 4.2.3: Award an Improved Raid Reward

As a Raiding Guild player, I can earn a stronger reward by completing the Raid so that accepting greater danger creates a meaningful opportunity.

#### Acceptance Criteria

The successful reward is visibly better than an ordinary Contract reward.

Use existing reward types such as Gold, Renown, Reputation, a specific Equipment card, or a recruit unlock.

Failure and withdrawal do not award the full reward.

No new reward subsystem is introduced solely for the Raid.

## Epic 4.3: Assemble the Expedition

### Story 4.3.1: Select the Expedition Party

As a player, I can assign heroes to a Contract so that their combined core statistics can address its challenges.

#### Acceptance Criteria

The party has a fixed configurable MVF size.

Only available heroes may be selected.

Contract information remains visible during selection.

Summarize party Capability, Control, and Stamina.

Specializations may be displayed but are excluded from calculations.

Weak or unconventional parties remain legal.

### Story 4.3.2: Select the Expedition Equipment Pool

As a player, I can bring up to ten Equipment cards so that I can prepare flexible options.

#### Acceptance Criteria

Equipment is selected from guild inventory.

No more than ten cards enter the expedition pool.

Unselected Equipment remains at the guild.

The interface distinguishes guild inventory, expedition pool, and hero loadouts.

### Story 4.3.3: Assign Default Loadouts

As a player, I can assign up to two Equipment cards to each hero before departure so that the party enters prepared.

#### Acceptance Criteria

Each hero has two generic Equipment slots.

Legal combinations are determined by individual Equipment restrictions.

Initial Equipment begins tapped to the hero.

Initial assignments do not consume the hero's first Activation exchange allowance.

The Phantom Squire may legally begin with no Equipment.

### Story 4.3.4: Review and Launch the Expedition

As a player, I can review the complete expedition and commit it so that risks and mistakes are visible before launch.

#### Acceptance Criteria

Display Contract, party, traits, Equipment pool, default loadouts, relevant guild permissions, risks, and rewards.

Launching snapshots expedition state.

Committed heroes and Equipment become unavailable to headquarters management until resolution.

Legal but empty hero or Equipment slots produce a warning rather than a hard block.

# Theme 5: Resolve One Abstract Encounter

Provide enough encounter play to test party composition, Equipment flexibility, and the expedition loop without tactical combat.

## Epic 5.1: Present and Resolve Encounter State

### Story 5.1.1: Establish the Encounter Objective

As a player, I can see the obstacle, danger, and progress requirements so that I understand what the expedition must accomplish.

#### Acceptance Criteria

Display required progress, current danger or instability, remaining party endurance, available Activations, and failure conditions.

Relevant core statistics are visible.

Specialization labels may appear in narrative text but have no mechanical effect.

### Story 5.1.2: Present Meaningful Actions

As a player, I can choose how a hero contributes so that the three core statistics matter.

#### Acceptance Criteria

Provide at least one action associated with Capability, one with Control, and one with Stamina.

Allow Equipment actions and implemented Class or trait-management actions where relevant.

Action results visibly change encounter state.

The exact formula may remain simple and configurable.

## Epic 5.2: Activate Heroes and Equipment

### Story 5.2.1: Take a Hero Activation

As a player, I can activate a hero so that they perform one meaningful encounter action.

#### Acceptance Criteria

Each hero receives an Activation according to the encounter turn structure.

The selected core statistic is applied.

Implemented Equipment and Class effects may modify the result.

Specializations, Combat Trained, Magic Trained, Injured, and Exhausted do not modify the result.

The encounter log explains changes and numerical modifiers.

### Story 5.2.2: Exchange Equipment During Activation

As a player, I can adjust one part of a hero loadout during their Activation so that preparation and adaptability both matter.

#### Rules

Once during an Activation, the hero may untap up to one equipped card and tap up to one available card from the expedition pool.

These are separate allowances and permit a one-card exchange.

Equipment cannot transfer directly between heroes while tapped.

#### Acceptance Criteria

Untapped Equipment returns to the expedition pool.

Tapped Equipment occupies legal hero slots.

A hero cannot replace their entire loadout during one Activation.

The interface previews the resulting loadout before confirmation.

### Story 5.2.3: Use Throw Rock

As a player, I can have a Squire perform a combat action without a Weapon so that Equipment changes do not make the hero completely helpless.

#### Acceptance Criteria

Every Squire has Throw Rock as a Class Enhancement.

Throw Rock is available without a Weapon equipped.

Throw Rock is intentionally weaker or less efficient than an appropriate Weapon action.

Throw Rock does not consume an acquired Enhancement slot.

## Epic 5.3: Resolve Success, Failure, and Withdrawal

### Story 5.3.1: Complete the Encounter Successfully

As a player, I can satisfy the encounter objective so that the expedition earns rewards.

#### Acceptance Criteria

Success occurs through an explicit progress condition.

Rewards may include Gold, Reputation, Renown, Equipment, or authored unlocks.

Remaining danger or endurance may affect reward quality if implemented.

The result explains important contributing decisions.

### Story 5.3.2: Fail the Encounter

As a player, I can fail without necessarily ending the entire game so that risk produces lasting consequences.

#### Acceptance Criteria

Failure occurs through an explicit condition.

Consequences may include new Drawbacks, temporary unavailability, lost Equipment, reduced rewards, or Reputation loss.

Failure does not automatically delete the save.

### Story 5.3.3: Withdraw from the Encounter

As a player, I can abandon an expedition so that preserving heroes may be preferable to pursuing victory.

#### Acceptance Criteria

Withdrawal is available before catastrophic failure.

Withdrawal reduces or removes Contract rewards.

Withdrawal may preserve heroes or Equipment.

Withdrawal counts as a completed expedition for refreshing Training and Rehab actions.

# Theme 6: Apply Consequences and Continue the Loop

Close the expedition loop and preserve state across repeated runs.

## Epic 6.1: Resolve Expedition Aftermath

### Story 6.1.1: Present the Expedition Report

As a player, I can review what happened so that outcomes feel connected to decisions.

#### Acceptance Criteria

Display Contract result, rewards, resource changes, hero changes, Equipment changes, and refreshed guild actions.

Include inert traits in the report without implying they affected encounter math.

Include a concise action log or summary of decisive events.

### Story 6.1.2: Apply Hero Consequences

As a player, I can see heroes changed by expeditions so that they develop persistent histories.

#### Acceptance Criteria

Authored outcomes may add Combat Trained, Magic Trained, Injured, or Exhausted.

No hero exceeds two acquired Enhancements or two Drawbacks.

Class Enhancements remain separate.

Traits persist through later expeditions and save/load.

Traits remain mechanically inert unless a later design explicitly changes that.

### Story 6.1.3: Apply Equipment Consequences

As a player, I can recover, gain, lose, or damage Equipment so that expedition logistics matter.

#### Acceptance Criteria

Surviving Equipment returns to guild inventory.

Authored consequences may remove or mark Equipment damaged.

Earned Equipment enters guild inventory.

No detailed crafting or repair subsystem is required.

## Epic 6.2: Invest in the Guild

### Story 6.2.1: Spend Gold

As a player, I can spend rewards so that expedition success creates new options.

#### Acceptance Criteria

Gold may support recruitment, Equipment purchases, Training, Rehab, or other explicitly implemented costs.

All prices are configurable.

The interface prevents invalid negative balances.

### Story 6.2.2: Gain Reputation Access

As a player, I can unlock opportunities through Reputation so that public success expands available content.

#### Acceptance Criteria

Reputation is normally a threshold resource rather than ordinary currency.

Contracts or recruits may require configured Reputation values.

Current and next meaningful thresholds are visible.

### Story 6.2.3: Gain and Use Renown

As a player, I can gain Renown so that organizational accomplishments are represented persistently.

#### Acceptance Criteria

Renown is awarded by authored outcomes.

At least one simple Renown unlock may be implemented if needed to validate persistence.

No large progression tree is required.

## Epic 6.3: Begin the Next Cycle

### Story 6.3.1: Refresh Markets and Contracts

As a player, I can see new or changed opportunities after an expedition so that the next decision reflects prior outcomes.

#### Acceptance Criteria

Completed Contracts are removed or marked complete.

At least one new Contract becomes available.

The hero market refreshes through a simple authored or seeded rule.

Reputation may affect availability.

The player returns to headquarters with consequences applied.

### Story 6.3.2: Play Multiple Expeditions

As a tester, I can complete several consecutive expeditions so that persistence and guild distinctions can be observed.

#### Acceptance Criteria

A prototype run supports at least three expeditions.

No manual reset is required between expeditions.

Hero, Equipment, market, Contract, and resource state persist.

The run reaches a clear prototype endpoint or summary.

# Theme 7: Validate Minimum Viable Fun

Instrument the build so that design decisions can be evaluated rather than inferred from anecdotes.

## Epic 7.1: Capture Player Decisions

### Story 7.1.1: Record Recruitment Choices

As a designer, I can review recruitment behavior so that I can compare how guild types use the shared market.

#### Acceptance Criteria

Record guild type, heroes offered, heroes recruited, recruitment order, rejected or remaining heroes, and remaining Gold.

### Story 7.1.2: Record Expedition Choices

As a designer, I can review expedition preparation so that I can evaluate party and Equipment decisions.

#### Acceptance Criteria

Record Contract, party, Equipment pool, initial loadouts, assigned guild components, Raid access, withdrawals, and outcome.

### Story 7.1.3: Record Trait Manipulation

As a designer, I can review Training and Rehab use so that I can determine whether inert keywords still affect roster valuation.

#### Acceptance Criteria

Record heroes trained, Enhancement selected, heroes rehabilitated, Drawback removed, cost, and unused opportunities.

### Story 7.1.4: Export a Run Summary

As a tester, I can export or copy a concise run summary so that runs can be compared.

#### Acceptance Criteria

Include guild type, starting and final resources, recruitment history, trait actions, Contracts, Raid attempts, outcomes, final roster, and final Equipment inventory.

## Epic 7.2: Evaluate the Prototype Thesis

### Story 7.2.1: Replay a Fixed Scenario with Each Guild

As a designer, I can run the same market and Contract set with Training, Raiding, and Rehab so that their opportunities can be compared directly.

#### Acceptance Criteria

Fixed authored content or seeds produce comparable starting conditions.

Resetting and starting a new guild is fast and reliable.

### Story 7.2.2: Identify Homogeneous Decisions

As a designer, I can identify choices that remain identical across guild types so that weak distinctions can be revised.

#### Acceptance Criteria

The run summary makes common recruitment, preparation, and Contract choices visible.

No claim of successful differentiation is made solely because the interfaces differ.

### Story 7.2.3: Identify Distinct Opportunity Use

As a designer, I can identify decisions caused by Training, Raiding, or Rehab access so that the first guild identities can be evaluated.

#### Acceptance Criteria

Observe whether Training changes which low-Enhancement heroes are attractive.

Observe whether Rehab changes which heroes with Drawbacks are attractive.

Observe whether Raid access changes Contract selection, recruitment, or preparation.

Treat these as preliminary signals, not final proof of the full guild-build thesis.

# 8. Recommended Implementation Order

## Milestone 1: Headless Simulation

Content records and identifiers.

Guild state and guild creation.

Hero market, roster cap, and recruitment.

Contract and encounter state.

Basic encounter resolution.

Rewards, consequences, and serialization.

Automated tests for fixed scenarios.

## Milestone 2: Playable Management Loop

Guild creation interface.

Headquarters and component assignment.

Hero market, comparison, filters, and roster.

Training and Rehab actions.

Contract list and Raid lock.

Expedition preparation and launch.

## Milestone 3: Interactive Encounter

Encounter state display.

Hero Activations.

Equipment pool and one-card exchange.

Squire Throw Rock.

Success, failure, and withdrawal.

Expedition report.

## Milestone 4: Persistent Three-Expedition Run

Market and Contract refresh.

Persistent consequences.

Guild-action refresh cadence.

Raid rewards.

Run endpoint and summary.

## Milestone 5: Validation Build

Decision logging.

Fixed comparative seeds.

Rapid reset.

Run export.

Usability improvements necessary for reliable testing.

# 9. Explicitly Deferred

Additional hero Classes.

Mechanical effects for specializations.

Direct encounter effects for Combat Trained, Magic Trained, Injured, or Exhausted.

Facility-dependent Doctrine behavior.

Staff effects.

Relic effects.

Generalized guild passive bonuses.

Tactical grid combat.

Dungeon maps, multi-room navigation, or procedural dungeon generation.

Crafting and Equipment upgrade trees.

Complex Facility construction.

Large progression trees.

Dynamic narrative campaigns.

Multiplayer, player trading, seasonal systems, or live-service infrastructure.

Hero transfer between guilds.

Resurrection systems.

Final art, animation, or visual effects beyond what is necessary to test readability.

# 10. MVF Completion Criteria

A player can create Training, Raiding, or Rehab with 10,000 Gold and the correct starting components.

Every guild begins with the correctly configured Phantom Squire.

The player can recruit from a shared Squire market into a roster capped at 20 heroes.

Hero cards display statistics, descriptive specializations, Enhancements, Drawbacks, Class Enhancements, and Equipment clearly.

The player can assign Facilities, Doctrines, Staff, and a Relic even though those components are currently inert.

Training can add Combat Trained or Magic Trained to one eligible hero per expedition cycle.

Rehab can remove Injured or Exhausted from one eligible hero per expedition cycle.

Raiding can inspect and launch a locked, tougher Raid Contract with a better reward.

The player can select a Contract, party, ten-card Equipment pool, and default loadouts.

Heroes can activate, use core statistics, exchange one Equipment card, and use Throw Rock without a Weapon.

The encounter can end in success, failure, or withdrawal.

Rewards and consequences persist into at least three consecutive expeditions.

The build can export enough data to compare fixed runs across guild types.

Testers understand which rules are active and which labels are placeholders for future design.

At least one tester chooses to replay with a different guild type because its available actions or opportunities differ.

# 11. Prototype Content Inventory

| Category | Initial Content | MVF Behavior |
| --- | --- | --- |
| Guild Types | Training; Raiding; Rehab | Selects starting components and one small guild-specific opportunity. |
| Facilities | Barracks; Trophy Hall; Hospital | Visible Doctrine sockets; no effects yet. |
| Doctrines | Regimen; Party; Succor | Owned and assignable; no effects yet. |
| Staff | Veteran; Quartermaster; Chirurgeon | Owned and assignable; no effects yet. |
| Relics | Statue; Skull; Banner | Owned and assignable; no effects yet. |
| Hero Class | Squire | Provides Throw Rock as a Class Enhancement. |
| Enhancements | Combat Trained; Magic Trained | Keywords only; Training can add one. |
| Drawbacks | Injured; Exhausted | Keywords only; Rehab can remove one. |
| Core Statistics | Capability; Control; Stamina | Functional encounter values. |
| Specializations | Authored descriptive labels | Display only; no mechanics. |
| Raid | One authored Raid Contract | Raiding-only launch access; harder encounter; improved reward. |